## Threadangle — Complete Roadmap Document

Here is everything in one clean document you can copy into a new chat.

# THREADANGLE FULL ROADMAP & CONTEXT

## For New Chat Sessions

## WHO YOU ARE

- Name: Krishna Dhakal

- Project: Threadangle — AI content repurposing SaaS

- Domain: kriangle.com (AWS EC2 Ubuntu t3.micro)

- VS Code: F:\Threadforge\

- AI Assistant: GitHub Copilot Pro (Claude Sonnet)

- Backend: FastAPI Python, port 8000

- Frontend: React 18 + Tailwind + Vite, port 5173

- Database: SQLite (threadangle.db)

- Launch Date: Sunday March 15 2026

## COMMANDS TO START LOCAL DEV

powershell

# Backend

cd F:\Threadforge\backend

.\venv\Scripts\Activate.ps1

uvicorn main:app --reload --port 8000

# Frontend

cd F:\Threadforge\frontend

npm run dev

## ACCOUNTS & KEYS (all saved locally)

| Service | Account | Status |
| --- | --- | --- |
| Anthropic API | platform.anthropic.com | ✅ $5 credits |
| Stripe | info@kriangle.com | ✅ Test mode |
| Google OAuth | console.cloud.google.com | ✅ Testing mode |
| Zoho Email | info@kriangle.com | ✅ App password done |
| Twitter/X | @InfoKriangle | ✅ Done |
| LinkedIn | Kriangle company page | ✅ Done |
| TikTok | @threadangle | ✅ Done |
| AWS EC2 | kriangle.com | ✅ Live server |

## PRICING (LOCKED IN)

| Plan | Price | Limit |
| --- | --- | --- |
| Free | $0 | 5 lifetime generations |
| Solo | $9/month | 30 generations/month |
| Founder | $19/month | 100 generations/month |
| Annual Solo | $59/year | Same as Solo |
| Annual Founder | $119/year | Same as Founder |

## PRODUCT VISION

Positioning: The content OS for solo founders. Write once. Show up everywhere.

Target Customer: Solo founders, indie hackers, solopreneurs building in public who need consistent content across Twitter, LinkedIn, TikTok without it consuming their week.

Core Workflow: One input (article, URL, YouTube, podcast, raw text) → full content pack (Twitter thread + LinkedIn post + TikTok script + viral hooks + YouTube optimization) → weekly content calendar → ship.

Key Differentiator: Every competitor's AI sounds generic. Threadangle learns your brand voice after 5 generations and sounds like YOU.

## CURRENT STATUS (as of March 11 2026)

### ✅ WORKING

- User signup (email + Google OAuth)

- JWT authentication

- Generate endpoint — real Claude Haiku generations working

- Usage limit enforcement (429 response on limit hit)

- Cookie consent banner

- Loading animation

- 404 page

- Mobile responsive

- All env vars loading correctly

- Email service (Zoho SMTP)

- Stripe API connected

### 🔲 IN PROGRESS RIGHT NOW

- Upgrade prompt UI when free limit hit (showing generic error instead)

- Stripe checkout opening from upgrade prompt

- Full UI flow test (login → generate → see results → history)

### 🔲 NOT DONE YET

- Deploy to kriangle.com

- Google OAuth authorized for production domain

- SSL verify on production

- Test Stripe with real card 4242 4242 4242 4242

## PHASE 0 — LAUNCH (Before Sunday March 15)

Goal: Ship working product. Zero critical bugs.

Must work perfectly:

- Sign up completes under 3 seconds

- Google OAuth works first try

- Generate returns real content under 30 seconds

- Upgrade prompt shows when free limit hit

- Stripe checkout opens correctly

- History shows successful generations

- Deploy to kriangle.com with HTTPS

- Test on real domain end to end

## PHASE 1 — MAKE IT STICKY (Week 2-3 After Launch)

Goal: Users return twice a week not once a month. Pricing unlock: $9/month feels worth it.

### Feature 1 — In-App Three Column Editor

After generation show all three outputs side by side in editable text areas. Twitter left, LinkedIn middle, TikTok right. Edit before copying. Save edited version to history.

### Feature 2 — Viral Hook Variations

Every generation produces 5 additional hook variations the user can use as opening lines. Displayed as clickable chips below the main output. One click copies to clipboard.

### Feature 3 — YouTube Metadata Output

Every generation automatically includes a bonus section: YouTube title (5 variations) + description + tags. Zero extra API cost — just prompt engineering. Huge perceived value add.

### Feature 4 — Idea Inbox

Simple saved items list. User pastes a URL or types a note and saves it for later processing. Shows count of saved ideas in sidebar. "You have 3 saved ideas — process them now →" nudge on dashboard.

### Feature 5 — Content Pack View

After generation show everything in one clean downloadable view. All platforms + hooks + YouTube metadata. One click "Copy All" button. One click "Download as TXT" button.

Copilot Prompt: Ready to generate when you start Phase 1 session.

## PHASE 2 — OWN THE INPUT (Month 2)

Goal: Accept every content type. Users stop needing other tools. Pricing unlock: $19/month Founder plan justified.

### Feature 1 — YouTube URL Input

User pastes YouTube URL → backend extracts transcript free via YouTube Data API → feeds transcript to Claude → generates full content pack. Zero video processing. Just text.

YouTube transcript extraction:

python

# Free via YouTube Data API

# Cost: $0 per transcript

# Setup: Enable YouTube Data API v3 in Google Console

```

### Feature 2 — Podcast RSS Input

User pastes podcast RSS feed URL → backend fetches latest episode audio URL → sends to OpenAI Whisper for transcription → feeds to Claude → full content pack.

Whisper cost: $0.006/minute. One hour podcast = $0.36.

### Feature 3 — Voice Note Upload

User records or uploads voice note (MP3/WAV up to 5 minutes) → Whisper transcribes → Claude generates content pack. Cost per note: ~$0.03.

### Feature 4 — Short Video Script Output

Every generation includes a bonus short video script with scene-by-scene breakdown. Text only — zero video processing. Format:

```

[SCENE 1 — 0-3 seconds]

Hook visual: Show your screen/face

Script: "Stop scrolling if you want to..."

[SCENE 2 — 3-15 seconds]

Visual: Walk through the main point

Script: "Here is what most people get wrong..."

[SCENE 3 — 15-45 seconds]

Visual: Show the result/proof

Script: "When I applied this..."

[CTA — 45-60 seconds]

Visual: Face to camera

Script: "Follow for more and comment below..."

```

### Feature 5 — Weekly Content Calendar

Simple weekly grid. Drag generated content onto days. Mark as posted. "You have 4 posts queued this week" summary at top. Reason to open Threadangle every Monday.

**Copilot Prompt:** Ready to generate when you start Phase 2 session.

---

## PHASE 3 — LEARN THE USER (Month 3)

**Goal:** Switching cost becomes real. Leaving means losing your voice profile.

**Pricing unlock:** Raise Solo to $14, Founder to $29.

### Feature 1 — Brand Voice Learning

After 5 generations Threadangle analyzes the user's edits and preferred outputs. Builds a voice profile: vocabulary preferences, sentence length, humor level, typical hooks, topics they cover. Every generation after that sounds like them.

Technical approach:

- Store user's edited outputs vs raw AI outputs

- After 5 edited generations extract patterns via Claude

- Store voice profile as JSON in users table

- Inject voice profile into every subsequent prompt

### Feature 2 — Performance Tracker

After posting user can mark content as posted and optionally enter engagement numbers (likes, comments, shares). Over time dashboard shows: "Your bold tone threads average 3x more engagement than professional tone." Simple but powerful.

### Feature 3 — Monday Morning Nudge Email

Every Monday 9am send users an email: "You have 3 saved ideas ready to process. Your content queue is empty for this week. Start creating →"

Sent only to users who have saved ideas or generated content in the last 14 days. Never sent to inactive users.

### Feature 4 — AI Content Insights

After 10+ generations surface patterns: "Your best performing content type is Twitter threads about productivity. Want to generate more?" Simple rule-based insights first, AI-powered later.

---

## PHASE 4 — MONETIZE PROPERLY (Month 4-6)

**Goal:** $2,000 MRR. Raise prices confidently.

### Pricing Revision

- Solo: $9 → $14/month (grandfathered for early users)

- Founder: $19 → $29/month (grandfathered for early users)

- Annual Solo: $59 → $89/year

- Annual Founder: $119 → $179/year

### Feature 1 — Annual Plans Pushed Hard

Redesign pricing page to show annual as default. Monthly as secondary option. "Save 45%" badge on annual. Framing: "$4/month billed annually" not "$49/year."

### Feature 2 — Team Plan

$49/month for 3 seats. Target: small content agencies, startup marketing teams. Each seat gets own voice profile and generation history. Shared content calendar.

### Feature 3 — Affiliate Program

Every user gets a referral link. They earn 30% recurring commission for 12 months on anyone they refer who pays. Dashboard shows earnings. Payout via Stripe when balance hits $50.

### Feature 4 — Threadangle.com Domain

Buy threadangle.com on Namecheap (~$11) when first 10 paying users confirmed. Migrate from kriangle.com/threadangle to threadangle.com. Keep kriangle.com redirecting.

---

## LAUNCH DAY PLAN (Sunday March 15)

### Morning (9am)

- Final smoke test on kriangle.com

- Verify SSL, OAuth, generate, Stripe all working on production

### Afternoon (12pm)

Post launch tweet from @InfoKriangle:

```

Just launched Threadangle ⚡

Paste any article URL → get a viral Twitter thread,

LinkedIn post + TikTok script in 20 seconds.

Powered by Claude AI. Free to try — no credit card needed.

kriangle.com

#buildinpublic #indiehacker #saas

```

### Post on LinkedIn Kriangle page:

```

Today I launched Threadangle.

The problem: Content creators spend hours repurposing

one article into posts for every platform.

The solution: Paste the URL. Get everything in 20 seconds.

Twitter thread. LinkedIn post. TikTok script.

All in one click. Powered by Claude AI.

Free to try at kriangle.com

Built this as a solo founder in [X weeks].

Happy to answer any questions below.

```

### Submit to these communities same day:

- Hacker News — Show HN post

- Reddit r/SideProject

- Reddit r/indiehackers

- Product Hunt — schedule for Tuesday (Monday launches get buried)

- IndieHackers.com post

---

## TECH DEBT TO FIX AFTER LAUNCH

- Remove all /api/test/* endpoints before production deploy

- Remove debug print statements from main.py

- Add rate limiting per IP (prevent abuse)

- Add input sanitization

- Set ENVIRONMENT=production in server .env

- Remove CORS wildcard, set specific allowed origins

- Database backups to AWS S3

---

## KEY FILES

```

F:\Threadforge\

├── backend\

│   ├── main.py          — FastAPI app entry, env check, test endpoints

│   ├── routes\

│   │   ├── auth.py      — signup, login, google oauth, me endpoint

│   │   ├── generate.py  — generate endpoint, URL extraction, limit check

│   │   └── payments.py  — Stripe checkout, webhook handler

│   ├── utils\

│   │   └── ai.py        — Claude Haiku client, build_prompt, parse_response

│   ├── email_service.py — Zoho SMTP, all 5 email templates

│   └── .env             — all API keys

├── frontend\

│   ├── src\

│   │   ├── pages\

│   │   │   ├── Dashboard.jsx    — main app, sidebar, all tabs

│   │   │   ├── Landing.jsx      — homepage

│   │   │   ├── Login.jsx

│   │   │   ├── Signup.jsx

│   │   │   └── NotFound.jsx

│   │   ├── components\

│   │   │   ├── GoogleAuthButton.jsx

│   │   │   ├── ThreadangleLogo.jsx

│   │   │   ├── CookieConsent.jsx

│   │   │   └── ErrorBoundary.jsx

│   │   └── App.jsx

│   └── .env             — VITE_GOOGLE_CLIENT_ID, VITE_API_URL

## IMMEDIATE NEXT STEPS (pick up here in new chat)

Step 1 — Fix upgrade prompt (Copilot prompt ready) When free limit hit show upgrade UI with Solo/Founder cards and Stripe checkout buttons instead of generic error.

Step 2 — Test full UI flow Login → Generate → See results → Check history → Hit limit → See upgrade prompt → Click upgrade → Stripe opens

Step 3 — Deploy to kriangle.com Run deploy.sh on EC2, verify HTTPS, test all flows on production domain

Step 4 — Sunday launch

Copy everything above this line into your new chat and say:

"Continuing Threadangle build. Pick up from Immediate Next Steps. I have screenshots to share."